AICOE APPLICATION

Quality Assurance Executive Report

Multi-Device Functional, Compatibility & Performance Testing

| Report Date March 05, 2026 | App Version | Devices Tested | Overall Status ⚠ Conditionally Ready |
| --- | --- | --- | --- |

1. Executive Summary

The AICOE Application has undergone a comprehensive multi-device testing cycle covering functional behaviour, cross-device compatibility, and performance benchmarking. Testing was conducted across 15 field-level devices for functional/compatibility assessment and for dedicated performance profiling, spanning Android 9 through Android 15 across Xiaomi, OPPO, Vivo, Samsung, and Google device families.

Key Findings at a Glance:

- Functional Testing: 12 of 15 devices confirmed working correctly with full test coverage. 3 devices could not be tested due to non-availability, including 1 device that encountered a login blocker(when tried an alternate device with the same configuration).

- Performance Testing:  9 devices completed full test cycles with measurable metrics, for the remaining 6, it's in progress.

  - Out of 9 so far, 2 devices failed app installation entirely, 3 encountered feature-level blockers, and 1 reported degraded performance or slowness on Android 11 / 4GB RAM.

- Critical Issues Identified: App not installing on Android 14 (Redmi A4) and Android 9 (OPPO A11K); camera capture failure on OPPO F21 Pro; login password field blocker on Vivo Z1 Pro; site selection page returning no data on OPPO F7; report sharing/export non-functional on Redmi 10 Prime.

- Performance on capable devices (Google Pixel 6, Poco X4 Pro, Samsung S22) is strong: zero battery drain, manageable RAM consumption (340–1500 MB), and CPU inference peaks under 65%.

Overall Recommendation:

The application is conditionally ready for limited deployment on verified, higher-specification Android 13+ devices (8GB RAM, Snapdragon/Tensor/Exynos premium processors). Deployment on entry-level 4GB RAM devices and Android 9–11 is not recommended until critical blockers are resolved. A targeted bug-fix sprint is strongly advised prior to general release.

2. Test Scope & Methodology

2.1 Objectives

- Validate core application workflows: Login, Case Registration, AI Image Capture, Draft Management, Dashboard, Logout

- Assess cross-device compatibility across diverse Android OEM ecosystems and OS versions

- Profile CPU, RAM, and battery consumption during key app scenarios

- Identify device-specific installation, UI, and performance anomalies

2.2 Test Types

| Test Type | Scope | Devices Covered |
| --- | --- | --- |
| Functional Testing | Login, Add Case, Sync, Draft/Delete, Language Change, Dashboard, Logout | 15 devices across Xiaomi, OPPO, Vivo, Samsung, OnePlus |
| Compatibility Testing | OS version, Android version, Processor & RAM | 15 devices; Android 11–15, MIUI/FuntouchOS/ColorOS/OxygenOS |
| Performance Testing | CPU%, RAM (MB), Battery%, Test Duration per scenario phase | 15 devices; Release APK build on WiFi. |

2.3 Test Scenarios (Performance)

- Model Initialization — AI model load on app launch

- Photo Capture — In-app camera trigger for AI scan

- Inference Completed — AI analysis pipeline end-to-end

3. Functional & Compatibility Testing Results

Testing was performed on 15 devices spanning 5 Android OEM brands across Android versions 11–15. Full functional testing (Add Cases, Syncing, Draft edit & delete, Language Change, Dashboard Counts, Logout) was verified on devices.

| # | Device | OS / Skin | Android | RAM | Compat Done | QA Status | QA Comments / Issues |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Redmi Note 11 Pro 5G | MIUI 13 | 13 | 8GB | Yes | Working correctly | Full test suite passed |
| 2 | Vivo Y57/Y73 | FuntouchOS 13 | 14 | 8GB | Yes | ⛔ BLOCKER | Cannot enter password on login screen — Blocker |
| 3 | Vivo Y29 5G/Y39 | FuntouchOS 14 | 15 | 16GB | Yes | Working correctly | Full test suite passed |
| 4 | Samsung Galaxy S20 FE 5G | Android 13 | 13 | 8GB | Yes | Working correctly | Full test suite passed |
| 5 | OPPO K12x 5G/ AK11 | ColorOS 14 | 14 | 8GB | Yes | Working correctly | Full test suite passed |
| 6 | OPPO A55/A52 | ColorOS 11.1 | 13 | 6GB | Yes | Working correctly | Full test suite passed |
| 7 | Vivo Y21/Y15 | FuntouchOS 11.1 | 12 | 4GB | Yes | ⚠ Performance Issue | Camera crash (1x); App is very slow on 4GB device. (Crash happened once, not reproducible) |
| 8 | Redmi 9I | MIUI 12 | 12 | 4GB | No | Device Unavailable | Device not accessible for testing. No alternative available as well with the same config. |
| 9 | Redmi Note 11/Note 11T | MIUI 13 | 13 | 6GB | Yes | Working correctly | Full test suite passed |
| 10 | OPPO A78 5G | ColorOS 13 | 14 | 8GB | No | Device Unavailable | Device not accessible for testing. No alternative available as well with the same config. |
| 11 | OPPO A3x 5G | ColorOS 14 | 14 | 4GB | No | Device Unavailable | Device not accessible for testing. No alternative available as well with the same config. |
| 12 | Vivo V50 E/V20 | FuntouchOS 13 | 15 | 16GB | Yes | Working correctly |  |
| 13 | Redmi 10 Prime | MIUI 14 | 13 | 4GB | Yes | ⚠ Slow Sync | Syncing is very slow on this device. Rest things look good. |
| 14 | OPPO A38/A58 | ColorOS 13.1 | 14 | 4GB | Yes | Working correctly | Full test suite passed |
| 15 | OnePlus 7T | OxygenOS 10 | 12 | 8GB | Yes | Working correctly | Full test suite passed |

3.1 Functional Testing Summary

| Working Correctly | Blockers / Failures | Performance Warnings | Device Unavailable |
| --- | --- | --- | --- |
| 9 devices (60%) | 1 devices | 2 devices (13%) | 3 devices (20%) |

4. Performance Testing Results

Performance testing was executed on 9 devices using the Release build (performance-metricsv2-release.apk) over WiFi connectivity. Metrics were captured across three key scenarios: Model Initialization, Photo Capture, and Inference Completion.

| ID | Device | Android | RAM | Key Observations | Status |
| --- | --- | --- | --- | --- | --- |
| PERF_001 | Xiaomi Redmi A4 | Android 14 | 4 GB | Device shows blank screen; app failed to install | ⛔ App Not Installed |
| PERF_002 | OPPO A11K | Android 9.0 | 2GB | App failed to install on Android 9 / 2GB device | ⛔ App Not Installed |
| PERF_003 | OPPO F21 Pro | Android 13 | 8GB | App installs but camera capture button non-functional; report not generated | ⛔ Camera Blocker |
| PERF_004 | Google Pixel 6 | Android 13 | 8GB | All scenarios completed. Stable 80% battery throughout. RAM: 1200–1500MB. CPU Inference peak: 60%. Duration: ~0.039 min total | ✅ PASS — Fully Stable |
| PERF_005 | Xiaomi Poco X4 Pro | Android 13 | 6/8GB | All scenarios completed. Battery: 94% stable. RAM: 340–570MB. CPU Inference peak: 35%. Duration: ~0.073 min total | ✅ PASS — Efficient |
| PERF_006 | Xiaomi Redmi 10 Prime | Android 11 | 4GB | App works but task completion takes ~2x expected time. Report not shareable/exportable | ⚠ Degraded Performance |
| PERF_007 | OPPO F7 | Android 10 | 4GB | Site selection page loads with no data; testing blocked at this step | ⛔ Site Data Blocker |
| PERF_008 | Vivo Z1 Pro | Android 11 | 4GB | Login page password field stuck; testing could not proceed past authentication | ⛔ Login Blocker |
| PERF_009 | Samsung S22 | Android 14 | 8GB | All scenarios completed. Battery: 100% stable. RAM: 950–1050MB. CPU Inference peak: 60%. Duration: ~0.056 min total | ✅ PASS — Fully Stable |

4.1 Detailed Metrics — Passing Devices

Three devices completed the full performance test suite. Metrics below are per test scenario phase.

| Device | Scenario | Batt Drop | Init RAM | Peak RAM | Avg CPU % | Peak CPU % | Duration |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Google Pixel 6 | Model Init | 0% | 1300 MB | 1500 MB | 27% | 30% | 0.017 min |
|  | Photo Capture | 0% | 1200 MB | 1220 MB | 20% | 25% | 0.010 min |
|  | Inference | 0% | 1200 MB | 1250 MB | 50% | 60% | 0.012 min |
| Poco X4 Pro | Model Init | 0% | 340 MB | 448 MB | 17% | 17.85% | 0.040 min |
|  | Photo Capture | 0% | 456 MB | 533 MB | 3% | 6.39% | 0.016 min |
|  | Inference | 0% | 570 MB | 570 MB | 23% | 34.88% | 0.017 min |
| Samsung S22 | Model Init | 0% | 950 MB | 1000 MB | 22% | 30% | 0.024 min |
|  | Photo Capture | 0% | 980 MB | 1050 MB | 18% | 35% | 0.023 min |
|  | Inference | 0% | 1000 MB | 1050 MB | 50% | 60% | 0.009 min |

5. Critical Defects & Risk Register

The following defects were identified during this testing cycle and require resolution prior to broader release.

| # | Defect | Severity | Description | Affected Devices |
| --- | --- | --- | --- | --- |
| 1 | App Installation Failure | 🔴 Critical | App fails to install on Android 9 and specific Android 14 hardware variants. Likely minimum API level or APK signing incompatibility. | Redmi A4 (Android 14), OPPO A11K (Android 9) |
| 2 | Camera Capture Non-Functional | 🔴 Critical | Tapping the camera capture button does not trigger image capture. AI scan and report generation are entirely blocked as a result. | OPPO F21 Pro (Android 13, 8GB) |
| 3 | Login Password Field Blocked | 🔴 Critical | The password input field on the login screen does not accept keyboard input, locking users out entirely on affected devices. | Vivo Y57 (Android 14), Vivo Z1 Pro (Android 11) |
| 4 | Site Selection Page Empty | 🔴 Critical | The site selection screen renders with no data, preventing workflow progression beyond the initial configuration step. | OPPO F7 (Android 10) |
| 5 | Report Export/Share Failure | 🟠 High | Completed performance reports cannot be shared or exported via any method. The task is completed but output is inaccessible. | Redmi 10 Prime (Android 11). Note - Will reach out to the pCloudy support team. |
| 6 | Degraded Performance on 4GB/Android 11 | 🟠 High | Task completion times are approximately 2x expected on low-RAM devices with Android 11, indicating potential memory management or threading issues. | Redmi 10 Prime (Android 11, 4GB) |
| 7 | Intermittent Camera Crash | 🟡 Medium | The camera module crashed once during testing. Could not be reliably reproduced but warrants investigation under memory pressure. | Vivo Y21 (Android 12, 4GB) |
| 8 | Sync Performance Degradation | 🟡 Medium | Data synchronisation is noticeably slow on entry-level devices, impacting field worker productivity. | Redmi 10 Prime, Vivo Y21 |

6. Device Compatibility Matrix

The matrix below summarises overall app compatibility across tested device and OS combinations. Green = Fully Compatible, Yellow = Partial / With Issues, Red = Incompatible / Blocked.

| Device | Brand | RAM | Android | Compatibility | Notes |
| --- | --- | --- | --- | --- | --- |
| Redmi Note 11 Pro 5G | Xiaomi | 8GB | 13 | ✅ Full | All tests pass |
| Samsung Galaxy S20 FE 5G | Samsung | 8GB | 13 | ✅ Full | All tests pass |
| Redmi Note 11 | Xiaomi | 6GB | 13 | ✅ Full | All tests pass |
| OnePlus 7T | OnePlus | 8GB | 12 | ✅ Full | All tests pass |
| Google Pixel 6 | Google | 8GB | 13 | ✅ Full | Best performance metrics |
| Poco X4 Pro | Xiaomi | 6/8GB | 13 | ✅ Full | Best RAM efficiency |
| Samsung S22 | Samsung | 8GB | 14 | ✅ Full | Excellent performance |
| Vivo Y29 5G | Vivo | 16GB | 15 | ✅ Full | All tests pass |
| OPPO K12x 5G | OPPO | 8GB | 14 | ✅ Full | All tests pass |
| OPPO A55 | OPPO | 6GB | 13 | ✅ Full | All tests pass |
| OPPO A38 | OPPO | 4GB | 14 | ✅ Full | All tests pass |
| Vivo Y21 | Vivo | 4GB | 12 | 🟡 Issues | Camera crash; very slow |
| Redmi 10 Prime | Xiaomi | 4GB | 13 | 🟡 Issues | Slow sync; report export blocked |
| Redmi A4 | Xiaomi | N/A | 14 | ⛔ Blocked | App does not install |
| OPPO A11K | OPPO | 2GB | 9 | ⛔ Blocked | App does not install (Android 9 / 2GB) |
| OPPO F21 Pro | OPPO | 8GB | 13 | ⛔ Blocked | Camera non-functional; test blocked |
| OPPO F7 | OPPO | 4GB | 10 | ⛔ Blocked | Site selection data missing |
| Vivo Y57 | Vivo | 8GB | 14 | ⛔ Blocked | Login password blocker |
| Vivo Z1 Pro | Vivo | 4GB | 11 | ⛔ Blocked | Login password stuck |

7. Recommendations & Next Steps

7.1 Immediate Actions (Before Release)

- Fix app installation failure on Android 9 — verify minimum SDK (minSdkVersion) and review APK signing. Android 9 devices with 2GB RAM must be supported or explicitly excluded from the target audience.

- Investigate and resolve Android 14 blank screen / installation failure on Redmi A4. This may relate to a specific OEM-level permission or HyperOS policy.

- Fix camera capture button bug on OPPO ColorOS 13 devices (F21 Pro). Perform camera intent/permission audit across all OPPO devices with ColorOS 11+.

- Resolve login password input blocker on Vivo FuntouchOS devices (Y57, Z1 Pro). Likely an input method or keyboard type issue with the password field.

- Diagnose and fix site selection page returning no data on OPPO F7 (Android 10). Check API response handling and data binding logic.

- Enable report export/share functionality on all devices. Currently non-functional on low-end devices (Redmi 10 Prime). Investigate file write permissions and storage scope (Android 10+ scoped storage). Get in touch with the pCloudy support team for report extraction failure.

7.2 Performance Optimisation

- Optimise memory handling for 4GB RAM devices. Redmi 10 Prime and Vivo Y21 show significant slowdowns. Consider lazy loading, background task throttling, and reduced model precision on low-memory devices.

- Improve sync performance — consider delta sync, background sync scheduling, and retry logic to address the slow sync issue on lower-end devices.

7.3 Test Coverage Gaps to Address

- 3 devices (Redmi 9I, OPPO A78 5G, OPPO A3x 5G) could not be tested due to unavailability.

- 3 of 15 functional test devices did not have full compatibility testing completed. These should be formally retested after bug fixes are applied.

- Test coverage should be extended to include offline mode, network switching scenarios, and high load/concurrent usage.

7.4 Deployment Readiness Guidance

| Tier | Profile | Recommendation | Target Devices |
| --- | --- | --- | --- |
| ✅ Tier 1 — Ready | Android 13–14, 8GB RAM, Premium SoC | Deploy immediately | Pixel 6, Samsung S22, S20 FE, Redmi Note 11 Pro, Poco X4 Pro, OnePlus 7T |
| ⚠ Tier 2 — Conditional | Android 12–13, 6GB RAM, Mid-range SoC | Deploy post minor-fix sprint | Redmi Note 11, OPPO A55, Vivo Y21 (post camera fix) |
| ⛔ Tier 3 — Not Ready | Android 9–11, 2–4GB RAM, Entry SoC | Do NOT deploy until critical bugs fixed | OPPO A11K, Redmi A4, Vivo Z1 Pro, OPPO F7, OPPO F21 Pro |

8. Conclusion

The AA Application demonstrates strong performance on modern, high-specification Android devices (Android 13+, 8GB RAM, Snapdragon/Tensor/Exynos flagship-class processors), with zero battery drain, stable memory consumption, and fast AI inference cycles. The app is ready for controlled deployment to this device tier.

However, the testing cycle has surfaced a significant number of critical and high-severity defects — particularly around app installation on older OS versions, camera functionality on OPPO devices, login authentication on Vivo devices, and data loading on older OPPO Android 10 hardware. These must be addressed before the application can be considered fit for general field deployment.

From a project management perspective, the recommended path forward is a two-week focused bug-fix sprint targeting the 4 critical blockers (installation, camera, login, site data), followed by a regression test cycle on the affected devices, before proceeding to a broader rollout.

| Strengths • Excellent performance on Tier 1 devices • Zero battery impact during test scenarios • Fast AI inference (<0.08 min end-to-end) • Core workflow stable on 9 of 15 devices | Areas Requiring Immediate Attention • 4 critical blockers preventing testing on 5 devices • Android 9 incompatibility limits market reach • Performance degradation on 4GB RAM devices |
| --- | --- |

Date of Issue: March 05, 2026 | Classification: Internal / Confidential